# Monthly Meeting #12: Full Group Meeting

| Meeting Date: | Oct 7, 2023 1:45 PM |  |
| --- | --- | --- |
| Meeting Time: | 1:45 PM ET |  |
| Meeting Location: | Virtual |  |
| Meeting Type: | Full Group Meeting |  |
| Student Team Members: (check box if in attendance) | - Rachel - Vanessa - Kashish - Pamela - Elena - Nyah |  |
| Other Attendees: (e.g., Challenge Advisor, TA) | With Maria and Keith |  |

# MEETING AGENDA

- Maria’s Google Colab  template notebook for transfer learning

Action Items

Questions for Maria:

- Is one parameter more improveable than the other?

  - transfer learning improves the precision, but is there any way to improve the speed of a model?

- How does transfer learning make the model more efficient with the choice of dataset?

# MEETING NOTES

- Object detection AI to help preprocess the images quickly

- explore/play with TR2_Object_Detection_nuImages.ipynb

  - explore/analyze how accurate the detector actually is. How should we use all the utilities nuImages gives us

| Discussion Topic | Notes |
| --- | --- |
| - Transferred learning TLDr: Get acquainted with pre built models for object detection using tensorflow | - TensorFlow HUb - Finding the most appropriate pre-built model - > different model selection within google colab - Start with EfficientDet or Faster R CNN - Custom Object Detector - Think about prepping the data and fulfilling the prerequisites needed to train the model - Annotations holding TF Records and label maps - Folders with images we need to training and test in two folders - https://medium.com/swlh/creating-your-own-custom-object-detector-using-transfer-learning-f26918697889 |

# ACTION ITEMS

| Task/Assignment | Team Member | Deadline |
| --- | --- | --- |
| Extract images from Maria’s google drive |  | Oct 7, 2023 |
| Complete Maria’s template notebook | Student team |  |
| Training 4 TF models on nuImages mini dataset Run TF_Object_Detection sample with nuScene data (observe what happens when you apply object detection to new images) | Student team | Oct 8, 2023 |
| Select algorithm/architecture | Student team | Oct 11, 2023 |
| Set up Tufts HPC (?) | Vanessa (?) | Oct 10, 2023 |
| Convert the annotations to something custom object detection will need (XML file) | Student team | Oct 10, 2023 |
| Optional?: read about transfer learning for a custom object detection model: https://medium.com/swlh/creating-your-own-custom-object-detector-using-transfer-learning-f26918697889 | Student team |  |
| Action items from last meeting: - Run the nuImages tutorial example - can access from GitHub and open in Google Colab - Do TensorFlow tutorials on image classification and object detection - Create training set with images that only include pedestrians and cyclists - (If there is time before Maker day): MATLAB Onramp (Computer Vision and Deep Learning) https://docs.google.com/document/d/1PBFZTiRq0m_T9M97nGj6skKP2X7fCKONHFAi_wVRf_Q/edit?usp=sharing | Student team | Oct 6, 2023 |