# Monthly Meeting #13: Team Meeting

| Meeting Date: | Oct 10, 2023 8:00 PM |  |
| --- | --- | --- |
| Meeting Time: | 8:00 PM ET |  |
| Meeting Location: | Virtual |  |
| Meeting Type: | Team Meeting |  |
| Student Team Members: (check box if in attendance) | - Rachel - Vanessa - Kashish - Pamela - Elena - Nyah |  |
| Other Attendees: (e.g., Challenge Advisor, TA) |  |  |

# MEETING AGENDA

- Select algorithm/architecture according to performance on given datasets (TF2 Tutorial on Object Detectors)

- Discuss next steps and how to integrate nuImages into the object detectors

- Set up meeting schedule for the rest of the month and notify

# ACTION ITEMS

| Task/Assignment | Team Member | Deadline |
| --- | --- | --- |
| General data exploration | Student team |  |
| Set up Tufts HPC (?) | Vanessa (?) | Oct 10, 2023 |
| Message Maria with project update and questions | Kashish | Oct 10, 2023 |
| Send out meeting invites for rest of the month for Maria and Keith | Kashish | Oct 15, 2023 |
| Convert the annotations to something custom object detection will need (XML file) | Student team | Oct 19, 2023 |
| Optional?: read about transfer learning for a custom object detection model: https://medium.com/swlh/creating-your-own-custom-object-detector-using-transfer-learning-f26918697889 | Student team |  |
| Action items from last meeting: - Run the nuImages tutorial example - can access from GitHub and open in Google Colab - DONE - Do TensorFlow tutorials on image classification and object detection - DONE - Create training set with images that only include pedestrians and cyclists - IN PROGRESS - (If there is time before Maker day): MATLAB Onramp (Computer Vision and Deep Learning) https://docs.google.com/document/d/1PBFZTiRq0m_T9M97nGj6skKP2X7fCKONHFAi_wVRf_Q/edit?usp=sharing | Student team | Oct 6, 2023 |
| Action items before next meeting: - nuImages devkit tutorial on how to load nuImages and display the data - Create dataset with images that only include pedestrians and cyclists according to the annotations - Figure out how to insert and render nuImages into object detection - (Maybe) Run architectures on the nuImages Mini dataset | Student Team | Oct 17, 2023 |